| RELOCATION REPORT |  |  |  |
| --- | --- | --- | --- |
| UPDATE ON RELOCATION |  |  |  |
| MATRIN MUCUNGUZI | RELOCATION LEAD | Signature here |  |
| Report Period: 06/01/2026 TO 13/01/2026 | DECORATION | Report/ 1 page |  |
| Submission Date: 13th/01/2025 |  |  |  |
| OLD PREMISES-SEMAWATA Rd, PLOT 152 On the letter given to Eng Kibuuka Ronald Mubiru dated on 15/12/2025 with subject matter “Notice of termination of tenancy” noting the process of vacating the premises on or before 12th/01/2026. Attached is the copy of the letter. NEW PREMISES-COMMERCIAL Rd, PLOT 2A The new premises have been visited and 70 percent of the works such as facility renovations, paintings, partial cleaning(compound) has been made. The facility keys have been handed over to Martin Mucungunzi and copies to Ben Ewoku The remaining works will continue upon occupying the premises. RELOCATION PLAN The relocation plan is closely followed for better execution. The items in the plan include; - Evaluation report (on-going) - Budget tracking - Inventory tracking - Summary Budget snapshot: No.; Category; Item; Estimated Cost (UGX); Actual Cost (UGX); Comments. 1; Transport; Truck hire; 120000; 120000; negotiated. 2; Labor; Loading team; Covered in Truck hire; covered. 3; Labor; Offloading team; Covered in Truck hire; covered. 4; Materials; Boxes and labels; not yet. 5; Materials; Packing materials; not yet. 6; IT Setup; Internet installation; not yet. 7; IT Setup; Network equipment; not yet. 8; Cleaning; New premises cleaning; started. 9; Cleaning; Old premises cleaning; not yet. 10; Repairs; New premises repairs; ongoing. 11; Repairs; Old premises repairs; not yet. 12; Signage; Signage relocation; not yet. 13; Contingency; Unforeseen expenses (10-15%); not yet. TOTAL; 120000. For details, attached is the relocation plan in excel file Report/ 2 page Inventory list snapshot: Item Description; Quantity; Condition (Good/Fair/Poor). Office chairs/platic; 13. Plastic tables; 5; Good. Reception table; 1; Good. Filing cabinets; 0. Document files; 30; Good. Whiteboards; 9; Good. Printer; 1; Good. Water dispenser; 1; Good. Refrigerator; 1; Good. Microwave; 1; Good. Utensils/cups/plates/containers; 32 piecies; Good. Student Chairs; 21; Good. |
| Prepared By: Ben Ewoku Confirmed by Martin Mucunguzi |  |  |  |